## Slide 1: Project Management in Agile

## Slide 2: What is Agile Project Management?
• Agile is a flexible, iterative approach focused on customer value.
• Projects are broken into small, manageable sprints (1–4 weeks).
• Teams deliver working increments frequently.
💡 Example: A team releases a new feature every 2 weeks and collects user feedback.

## Slide 3: 12 Principles of Agile
1. Early & continuous delivery
2. Welcome change
3. Frequent delivery
4. Collaboration between business & developers
5. Motivated teams
6. Face-to-face communication
7. Working software as progress
8. Sustainable development
9. Technical excellence
10. Simplicity
11. Self-organizing teams
12. Regular reflection & improvement

## Slide 4: Agile Product Lifecycle Overview
Stages:
1. Ideation / Concept
2. Roadmap Development
3. Release Planning
4. Sprint Planning & Development
5. Validation & Feedback
6. Deployment & Maintenance
7. Retirement

## Slide 5: Agile Lifecycle Flow (Flat Flowchart)
Idea → Plan → Build → Test → Deploy → Feedback → Improve (repeat)
🔁 Represents continuous iteration and delivery in Agile.

## Slide 6: Key Roles in Agile Lifecycle
• Product Owner: Defines product vision, manages backlog.
• Scrum Master: Facilitates the process, removes blockers.
• Development Team: Designs, develops, and tests features.
• Stakeholders: Provide feedback and business direction.

## Slide 7: Product Roadmap Development
A strategic plan that defines the vision, direction, and progress of a product over time.
Types of Roadmaps:
• Goal-Oriented
• Feature-Based
• Theme-Based
• Hybrid

## Slide 8: Steps to Create a Product Roadmap
1. Define Vision
2. Gather Requirements
3. Identify Epics & Features
4. Prioritize (MoSCoW / RICE)
5. Estimate Releases
6. Build and Share

## Slide 9: Backlog Management
• Product Backlog: Prioritized list of all tasks & features.
• Sprint Backlog: Subset chosen for a specific sprint.
User Story Format:
“As a [user], I want [feature] so that [benefit].”

## Slide 10: Agile Release Planning
Example Release Plan:
Release 1.0 → Login, Dashboard, Soil Health
Release 1.1 → Fertilizer Suggestions
Release 2.0 → AI-based Pest Detection

## Slide 11: Tools for Roadmap Development
• Jira Roadmaps
• Aha!
• Monday.com
• Trello
• Azure DevOps
• Miro
• Notion

## Slide 12: Best Practices for Roadmap Development
✅ Keep roadmap high-level.
✅ Update after each sprint.
✅ Focus on customer value.
✅ Align teams & stakeholders.
✅ Visualize dependencies and milestones.

## Slide 13: Agile vs Waterfall Comparison
Waterfall: Linear, Fixed, Late Feedback, Low Flexibility
Agile: Iterative, Adaptive, Continuous Feedback, High Flexibility

## Slide 14: Summary
• Agile focuses on iterative delivery and collaboration.
• Product lifecycle ensures adaptability.
• Roadmaps align vision and execution.
• Continuous feedback improves product quality.