# Product Lifecycle in Agile

The Agile Product Lifecycle is not a fixed, linear process like traditional Waterfall.
Instead, it is a continuous, adaptive cycle designed for flexibility and quick feedback.
Every phase focuses on delivering incremental value and refining the product based on user input.

## Stage 1: Ideation / Concept Phase

### Goal:

Define what problem the product solves and why it should exist.

### Activities:

- Identify the user pain point or opportunity.

- Brainstorm ideas with the team and stakeholders.

- Evaluate feasibility and potential value.

- Draft a Product Vision Statement (clear, concise goal).

## Stage 2: Product Roadmap Development

### Goal:

Transform vision into a strategic plan (roadmap) that outlines key milestones and priorities.

### Activities:

- Define long-term product goals (e.g., customer growth, market expansion).

- Identify key releases and timelines.

- Group features by themes (usability, automation, analytics).

- Align business and technical objectives.

## Stage 3: Release Planning

### Goal:

Divide the roadmap into manageable releases with clear objectives and timelines.

### Activities:

- Select features for each release.

- Define minimum viable product (MVP).

- Assign tentative durations and dependencies.

## Stage 4: Sprint Planning & Development

### Goal:

Break releases into sprints (2–4 weeks) for focused, incremental progress.

### Activities:

- Choose user stories from the backlog.

- Estimate effort using story points.

- Define Sprint Goal (what to achieve in the next cycle).

- Team works collaboratively (daily stand-ups).

## Stage 5: Validation & Feedback

### Goal:

Show progress, validate outcomes, and capture feedback.

### Activities:

- Conduct Sprint Review: demonstrate product increment to stakeholders.

- Collect feedback from users, PO, or customers.

- Update backlog with improvements.

## Stage 6: Deployment & Maintenance

### Goal:

Deploy tested increments and ensure smooth product operation.

### Activities:

- Move from testing to production.

- Fix bugs or performance issues.

- Monitor KPIs (uptime, response time, crash rate).

- Provide regular updates and patches.

## Stage 7: Retirement

### Goal:

End-of-life management for outdated or redundant products.

### Activities:

- Notify users about discontinuation.

- Provide migration options to new version.

- Archive data and documentation.

# Key Roles in Agile Product Lifecycle

Each role is critical to ensure collaboration and value delivery.

## Product Owner (PO)

- Defines the product vision.

- Prioritizes the product backlog.

- Represents customer interests.

- Balances business value with technical feasibility.

## Scrum Master

- Acts as a facilitator and coach.

- Removes obstacles (technical or process-related).

- Ensures the team follows Agile principles.

- Encourages continuous improvement.

## Development Team

- Cross-functional (designers, developers, testers).

- Delivers working increments every sprint.

- Self-organized and collaborative.

## Stakeholders

- Include customers, investors, or senior managers.

- Provide business goals, funding, and strategic input.

- Review progress during sprint reviews.

# Product Roadmap Development

A product roadmap is a strategic document showing how a product will evolve over time.
It helps teams and stakeholders align on direction, priorities, and expectations.

## 4.1 Types of Agile Roadmaps

### Goal-Oriented Roadmap

- Focuses on achieving measurable business outcomes.

- Less about features, more about value.

🧩 Example: “Reduce customer churn by 10% by improving UI and notifications.”

### Feature-Based Roadmap

- Lists specific features per release.

- Common in early-stage products.

🧩 Example:
Release 1.0 → Login, Dashboard
Release 2.0 → Reports, Notifications

### Theme-Based Roadmap

- Organizes features under broad themes or objectives.

🧩 Example:
Theme: Automation → Auto alerts, scheduled reporting
Theme: Engagement → Chatbot, user dashboard

### Hybrid Roadmap

- Combines features, goals, and timelines.

- Offers both strategy (why) and execution (what/when).

🧩 Example:
Q1: “Improve User Retention (Goal)” → Add feedback and rewards module.

# Steps to Create a Product Roadmap

### Step 1: Define Product Vision

The vision should state the purpose and aspiration of the product.

### Step 2: Gather User and Business Requirements

- Interview stakeholders and users.

- Study competitors.

- Identify pain points and success criteria.

### Step 3: Identify Epics and Features

- Epic: A large body of work (e.g., “Pest Detection”).

- Feature: Smaller component (e.g., “Upload Image,” “AI Diagnosis,” “Solution Tips”).

### Step 4: Prioritize Using MoSCoW, RICE, or WSJF

- MoSCoW: Must have, Should have, Could have, Won’t have.

- RICE: Reach × Impact × Confidence ÷ Effort.

### Step 5: Estimate Releases

- Assign timelines (monthly, quarterly).

- Determine which epics/features go in which release.

### Step 6: Build and Share the Roadmap Document

- Create the visual roadmap (e.g., in Jira).

- Share it with stakeholders for alignment and review.

- Keep updating it based on progress and feedback.