## Slide 1: UNIT-3
Backlog management and prioritization techniques

## Slide 2: Table of Content
MoSCoW Method
Weighted Shortest Job First (WSJF)
Creating a Product Roadmap and Prioritizing the Backlog
Case Studies on Customer-Centric Development in Agile

## Slide 3: Backlog Management and Prioritization Techniques
MoSCoW Method
The MoSCoW method is a prioritization technique used in Agile development to classify tasks and features based on their importance:-
M (Must-have) – Essential features required for the product to function.
S (Should-have) – Important features that add significant value but are not critical.
C (Could-have) – Nice-to-have features that can be included if time and resources allow.
W (Won’t-have) – Features that are out of scope for the current iteration but may be considered later.

## Slide 4
Advantages:
Simple and easy to understand.
Helps in setting clear expectations.
Ensures critical functionality is prioritized.
Challenges:
Subjectivity in classification.
Requires alignment with business goals.

## Slide 5: Backlog Management and Prioritization Techniques
WSJF is a prioritization technique from SAFe (Scaled Agile Framework) used to maximize value delivery by ranking features based on their cost of delay and effort required.
Formula:-
where:-
Cost of Delay (CoD) considers business value, time criticality, and risk reduction.
Job Size is the effort required to complete the task.
Weighted Shortest Job First (WSJF)

## Slide 6
Advantages:
Quantitative and data-driven.
Prioritizes high-value and time-sensitive tasks.
Ensures optimal return on investment.
Challenges:
Requires accurate estimation.
Can be complex to implement in smaller teams.

## Slide 7: Creating a Product Roadmap and Prioritizing the Backlog
A product roadmap is a high-level strategic document that outlines the product vision, goals, and key milestones. It helps teams align their efforts with business objectives and market demands.
Steps to Create a Product Roadmap:-
1. Define the Vision and Goals – Understand customer needs and business objectives.
2. Gather Stakeholder Input – Involve key stakeholders (customers, business leaders, development teams).
3. Prioritize Features – Use techniques like MoSCoW and WSJF.
4. Set Timelines and Releases – Plan feature releases based on priority and feasibility.
5. Communicate and Update – Continuously refine the roadmap based on feedback and market changes.
Notes: Use Jira tool to create a roadmap here.

## Slide 8
Prioritizing the Backlog
Align backlog items with the roadmap.
Use prioritization frameworks like MoSCoW or WSJF.
Regularly review and refine based on customer feedback.
Balance between innovation, technical debt, and business needs.

## Slide 9: Case Studies on Customer-Centric Development in Agile
Case Study 1: Spotify’s Squad Model
Spotify adopted a customer-centric squad model to enhance its Agile development. Each squad worked autonomously on a specific feature, focusing on user experience and real-time feedback.
Impact: Faster feature deployment, higher customer satisfaction, and adaptability to user preferences.

## Slide 10
Case Study 2: Amazon’s "Working Backwards" Approach
Amazon prioritizes customer needs using a working backward methodology. Teams start with an imagined press release or FAQ to clarify customer benefits before building a product.
Impact: Customer-focused innovation and high success rate for new product features.

## Slide 11
Case Study 3: Tesla’s Agile Hardware Development
Tesla applies Agile principles to hardware development by continuously gathering user feedback and pushing over-the-air updates for car software.
Impact: Rapid iteration, improved customer experience, and industry leadership in innovation.